Release Engineering Update
FreeBSD 11.1-RELEASE:
A Near-Perfect Release Cycle
DevSummit @ vBSDCon 2017
[Speaker Notes: Introduction What went well, what could have gone better, what can we do to improve]

---
Who Are We?
Who Are We?
FreeBSD Release Engineering Team:
- Glen Barber <gjb@FreeBSD.org> (Lead)
- Konstantin Belousov <kib@FreeBSD.org>
- Bryan Drewery <bdrewery@FreeBSD.org>
- Marc Fonvieille <blackend@FreeBSD.org>
- Rodney Grimes <rgrimes@FreeBSD.org>
- Xin Li <delphij@FreeBSD.org> (Security Officer)
- Remko Lodder <remko@FreeBSD.org> (Security Team Liaison)
- Hiroki Sato <hrs@FreeBSD.org>
- Gleb Smirnoff <glebius@FreeBSD.org> (Security Officer Deputy)
- Marius Strobl <marius@FreeBSD.org> (Deputy Lead)
- Robert Watson <rwatson@FreeBSD.org>

---
What Went Well?
What Went Well?
Almost everything:
  - Relatively low number of possibly-intrusive changes
  - Well-tested changes (not one build-time failure during the cycle)
  - Release notes were mostly complete before the code freeze
  - The tree in general was already in great shape
  - Few regressions against 11.0-RELEASE
  - All tests in the Kyua test suite passed, except for a few false-negatives

---
What Went Well?
What Went Well?
Almost everything:
  - Relatively low number of possibly-intrusive changes
  - Well-tested changes (not one build-time failure during the cycle)
  - Release notes were mostly complete before the code freeze
  - The tree in general was already in great shape
  - Few regressions against 11.0-RELEASE
  - All tests in the Kyua test suite passed, except for a few false-negatives
- Released on time:
  - Code slush started 19 May 2017
  - Code freeze started 2 June 2017
  - Final release builds started 21 July 2017
  - Announced on 26 July 2017, on schedule
[Speaker Notes: Additional stats regarding the release date, in case someone asks: 9.3: on time 10.0: ~2 months late 10.1: ~2 weeks late 10.2: a few days early 10.3: on time 11.0: ~1 month behind 11.1: on time]

---
What Went Wrong?
What Went Wrong?
- A few edge-cases related to EARLY_AP_STARTUP
- KBI change between RC1 and RC2 triggered panic with VBoxGuest service
- Vagrant upload API changed between RC2 and RC3
- Nothing much else, actually…
- Only two post-release Errata Notices in the pipeline (as of this writing)
[Speaker Notes: Double-check the number of post-release ENs before the talk. There are only two as of 2017-08-03.]

---
What Could We Do Better?
What Could We Do Better?
- Using ‘Relnotes: yes’ from the commit template
- Useful commit logs
- Following the Change Request Guidelines [1]
- Proper testing (preferably with unit tests to complement the code change)
- Release notes really need to move from base to doc
[1] https://wiki.freebsd.org/Releng/ChangeRequestGuidelines
[Speaker Notes: Many user-facing changes did not have ‘Relnotes: yes’ in the commit log Many commit messages were not descriptive. “Add a new device” without specifying what device is not helpful Wasted turnaround time due to not following the established guidelines]

---
How You Can Help
How You Can Help
Testing really is the most critical thing here:
  - Testing BETAs and RCs, and STABLE snapshots
  - Testing in multiple environments (VirtualBox, Xen, QEMU, physical hardware, etc.)
- Monitoring Bugzilla (and CCing re@ when something nasty is discovered)
- Monitoring the relevant mailing lists:
  - Usually -current@ during a dot-zero release
  - Usually -stable@ during a point release
- Reviewing release notes is always appreciated

---
Commit Statistics
Commit Statistics
11.0-RELEASE cycle:
- 630 commits between code slush and code freeze
- 620 commits between code freeze and final release
- 1250 total commits during the release cycle
11.1-RELEASE cycle:
- 307 commits between code slush and code freeze
- 165 commits between code freeze and final release
- 472 total commits during the release cycle
10.3-RELEASE cycle:
- 279 commits between code slush and code freeze
- 160 commits between code freeze and final release
- 439 total commits during the release cycle
10.0-RELEASE cycle:
- 473 commits between code slush and code freeze
- 867 commits between code freeze and final release
- 1340 total commits during the release cycle
10.1-RELEASE cycle:
- 175 commits between code slush and code freeze
- 297 commits between code freeze and final release
- 472 total commits during the release cycle
10.2-RELEASE cycle:
- 37 commits between code slush and code freeze
- 284 commits between code freeze and final release
- 321 total commits during the release cycle
[Speaker Notes: No real reason for gathering this other than I was curious, and others might be curious as well. Oh well, I made a graph..]

---
Thank You, FreeBSD Foundation
Thank You, FreeBSD Foundation
10.x and 11.x build machines:
  - Intel Xeon E5-2697 v2, 2 x 12 core (2.7GHz, 48 threads)
  - 128GB RAM
  - 4 x 2TB drives (raidz1, lz4 compression)
- 12.x build machine:
  - Intel Xeon E5-2697 v4, 2 x 18 core (2.3GHz, 72 threads)
  - 128GB RAM
  - 4 x 2TB drives (raidz1, lz4 compression)
[Speaker Notes: Foundation provides necessary hardware, in addition to a full-time release engineer.]

---
How Else You Can Help
How Else You Can Help
Donate to the FreeBSD Foundation
https://www.freebsdfoundation.org/donate/

---
Thank You, FreeBSD Developers
Thank You, FreeBSD Developers
Questions?
gjb@FreeBSD.org
gjb@FreeBSDFoundation.org